Spear AI

Launch Readiness — Complete Fix List

Items marked CODE (FIXED) are already changed in the codebase — they just need to be pushed to GitHub. Everything else requires a manual action by you in Vercel, Supabase, Stripe, or your terminal.

Summary of All Issues

| SEVERITY | ISSUE | WHERE TO FIX |
| --- | --- | --- |
| BLOCKER | BYPASS_AUTH=true — every visitor gets full free access | Vercel |
| BLOCKER | SUPABASE_SERVICE_ROLE_KEY empty — payments write silently fail | Vercel |
| BLOCKER | period_end vs current_period_end column mismatch | CODE (FIXED) |
| BLOCKER | prospect_name column missing from call_sessions | Supabase SQL |
| HIGH | ANTHROPIC_API_KEY empty — all AI features 500 error | Vercel |
| HIGH | ADMIN_SECRET undefined — seed demo endpoint always 401 | Vercel + .env |
| HIGH | No RLS on call_sessions / agent_profiles — data leak | Supabase SQL |
| HIGH | Debug endpoint exposed Stripe/Supabase data to users | CODE (FIXED) |
| HIGH | Compliance migration crashes on missing tables | CODE (FIXED) |
| MEDIUM | Annual pricing toggle has no price IDs — bills monthly anyway | Stripe + Vercel |
| MEDIUM | New users see wall of lock screens with no CTA to subscribe | UX (build later) |

BLOCKERS — Fix These First

1.  BYPASS_AUTH is set to true in production

What's broken: Every visitor to spearai.live gets full Team plan access with zero login and no payment required. Nobody has to sign up or pay — the bypass flag unlocks everything for everyone.

How to fix:

Go to vercel.com → your Spear project

Settings → Environment Variables

Find NEXT_PUBLIC_BYPASS_AUTH (create it if it doesn't exist)

Set Value to:  false

Environment: Production and Preview

Click Save, then trigger a Redeploy

If the variable does not exist yet, create it. Key = NEXT_PUBLIC_BYPASS_AUTH ¦ Value = false

2.  SUPABASE_SERVICE_ROLE_KEY is empty — payments silently fail

What's broken: When a user completes Stripe checkout, Stripe fires a webhook to your server to write the subscription to the database. That write uses the service role key to bypass Row Level Security. Without the key, the write fails silently. The user gets charged and still sees the free plan.

Step 1 — Get your key from Supabase:

Go to supabase.com → your Spear project

Click Settings (gear icon) in the left sidebar → API

Scroll to Project API Keys

Copy the service_role key (starts with eyJ...)

IMPORTANT: Keep this secret — it bypasses all Row Level Security

Step 2 — Add to Vercel:

Vercel → Spear project → Settings → Environment Variables

Find SUPABASE_SERVICE_ROLE_KEY and paste the key

Environment: Production only — do NOT add to Preview/Development

Save and redeploy

Step 3 — Add to your local .env.local file for testing:

SUPABASE_SERVICE_ROLE_KEY=eyJ...

Also go to Stripe Dashboard → Developers → Webhooks and confirm your webhook endpoint URL is exactly: https://spearai.live/api/stripe/webhook If it still points to localhost or an old URL, no subscription events will ever fire in production.

3.  period_end vs current_period_end column mismatch  ✓ FIXED

What was broken: The subscriptions table has a column named current_period_end but the code was writing to and reading from period_end (wrong name). Even when the webhook ran, the subscription expiry date was never stored correctly.

Status: Already fixed in code — 3 files updated:

app/api/stripe/webhook/route.ts — now writes current_period_end

app/api/stripe/verify-session/route.ts — now writes current_period_end with real computed date

lib/subscription/server.ts — now reads current_period_end

What you need to do — push the code from your terminal:

cd ~/spear-ai

rm -f .git/index.lock

git add -A

git commit -m "fix: subscription column, RLS, debug endpoint, compliance migration"

git push origin main

4.  prospect_name column missing from call_sessions

What's broken: The original call_sessions migration never added a prospect_name column. Every call save, call list, coaching report, and dashboard display references this column. Without it, Supabase either errors silently or the column is dropped. All calls show as 'Call 1', 'Call 2' instead of real names.

How to fix — run SQL in Supabase:

Go to supabase.com → your Spear project

Click SQL Editor in the left sidebar

Click New Query

Paste the SQL below and click Run

ALTER TABLE call_sessions ADD COLUMN IF NOT EXISTS prospect_name TEXT;

IF NOT EXISTS means this is safe to run even if you already added the column. It won't error or duplicate anything.

HIGH PRIORITY — Fix Before First Real Customer

5.  ANTHROPIC_API_KEY is empty — all AI features will error

What's broken: The entire value proposition of Spear is AI coaching. Every call analysis, every real-time coaching card, and every coaching report uses the Anthropic API. With no key set, every user who uploads a call or uses live coaching gets a 500 Internal Server Error immediately.

How to fix:

Go to console.anthropic.com → API Keys

Create a new key or copy your existing one

Vercel → Spear project → Settings → Environment Variables

Find ANTHROPIC_API_KEY and paste your key

Environment: Production and Preview

Save and redeploy

Also add to your .env.local:  ANTHROPIC_API_KEY=sk-ant-...

6.  ADMIN_SECRET is undefined — seed demo always returns 401

What's broken: The seed demo endpoint checks the request header against ADMIN_SECRET. Because the variable is never defined, it compares your secret against undefined — which never matches. You cannot seed demo data for any account until this is set.

Step 1 — Generate a secret in your terminal:

openssl rand -hex 20

Copy the output. This is your secret. Save it somewhere safe.

Step 2 — Add to Vercel:

Vercel → Spear project → Settings → Environment Variables

Create new variable: ADMIN_SECRET = your generated string

Environment: Production only

Save and redeploy

Step 3 — Add to .env.local:

ADMIN_SECRET=your_generated_string_here

Step 4 — When seeding a demo account, run:

curl -X POST https://spearai.live/api/admin/seed-demo \

-H "x-admin-secret: YOUR_ADMIN_SECRET" \

-H "Content-Type: application/json" \

-d '{"userId":"THE_USERS_UUID_FROM_SUPABASE"}'

7.  No Row Level Security on call_sessions and agent_profiles

What's broken: Any authenticated user can query and read any other user's call sessions and agent coaching profile. User A can see User B's calls, DISC profiles, coaching scores, and objections. This is a serious data privacy issue the moment you have more than one customer.

How to fix — run SQL in Supabase (SQL Editor → New Query → paste → Run):

-- Enable RLS on call_sessions

ALTER TABLE call_sessions ENABLE ROW LEVEL SECURITY;

CREATE POLICY IF NOT EXISTS users_own_calls_select ON call_sessions

FOR SELECT USING (agent_id = auth.uid()::text);

CREATE POLICY IF NOT EXISTS users_own_calls_insert ON call_sessions

FOR INSERT WITH CHECK (agent_id = auth.uid()::text);

CREATE POLICY IF NOT EXISTS users_own_calls_update ON call_sessions

FOR UPDATE USING (agent_id = auth.uid()::text);

-- Enable RLS on agent_profiles

ALTER TABLE agent_profiles ENABLE ROW LEVEL SECURITY;

CREATE POLICY IF NOT EXISTS users_own_profile_select ON agent_profiles

FOR SELECT USING (agent_id = auth.uid()::text);

CREATE POLICY IF NOT EXISTS users_own_profile_insert ON agent_profiles

FOR INSERT WITH CHECK (agent_id = auth.uid()::text);

CREATE POLICY IF NOT EXISTS users_own_profile_update ON agent_profiles

FOR UPDATE USING (agent_id = auth.uid()::text);

A migration file has also been created at supabase/migrations/20260527000000_rls_and_prospect_name.sql that contains both the RLS policies and the prospect_name column fix from Blocker 4 combined. You can run that file in Supabase SQL Editor instead of running them separately.

8.  Debug endpoint exposed Stripe/Supabase internals  ✓ FIXED

What was broken: /api/debug/subscription was returning your Stripe customer IDs, subscription row data, and whether your service role key was configured — to anyone who was logged in. No admin check, no secret required.

Status: The file has been overwritten to return 404. After pushing code, delete the file entirely:

rm ~/spear-ai/app/api/debug/subscription/route.ts

git add -A && git commit -m 'chore: delete debug endpoint' && git push origin main

9.  Compliance migration crashes on missing tables  ✓ FIXED

What was broken: The compliance migration ran ALTER TABLE on tables called 'profiles' and 'leads' which don't exist in your project. The migration runner would stop at that error, potentially leaving the consent_log and flagged_coaching_events tables uncreated.

Status: The two broken ALTER TABLE statements have been removed from the migration. After pushing code, verify these two tables exist in Supabase Table Editor:

consent_log

flagged_coaching_events

If either is missing: Supabase SQL Editor → paste the compliance migration SQL → Run.

MEDIUM PRIORITY — Fix Before Scaling

10.  Annual pricing toggle has no price IDs

What's broken: If a user selects annual billing on your pricing page, the checkout falls back to the monthly price because the annual price IDs are empty env vars. They get charged monthly even though they selected annual.

Option A — Quick fix: Remove the annual toggle from the UI until prices are created.

Find your pricing page component and hide/remove the annual/monthly billing toggle.

Option B — Full fix: Create annual prices in Stripe and add env vars:

Stripe Dashboard → Product catalog → find each plan → click into it → Add price

Set billing: Recurring → Every year

Copy each price ID (starts with price_live_...)

Vercel → Environment Variables, add all three:

STRIPE_PRICE_AGENT_ANNUAL=price_live_...

STRIPE_PRICE_TEAM_ANNUAL=price_live_...

STRIPE_PRICE_AGENT_PRO_ANNUAL=price_live_...

11.  New users land on a wall of lock screens with no path to subscribe

What's broken: After email confirmation, users are redirected to /dashboard which immediately shows every tab locked. There's no welcome message, no plan explanation, no clear button to subscribe. Many first-time users will be confused and churn immediately.

Recommended fix:

When ?welcome=true is present in the URL (already added after email confirm), show a welcome modal or banner that explains the plans and links directly to pricing/checkout. Ask me to build this when you're ready.

Final Pre-Launch Checklist — Do These In Order

| # | ☐ | Action | Where |
| --- | --- | --- | --- |
| 1 | ☐ | Push all code changes to GitHub | Terminal |
| 2 | ☐ | Run RLS + prospect_name SQL migration in Supabase SQL Editor | Supabase |
| 3 | ☐ | Set NEXT_PUBLIC_BYPASS_AUTH = false in Vercel | Vercel |
| 4 | ☐ | Set SUPABASE_SERVICE_ROLE_KEY = your service role key in Vercel | Vercel |
| 5 | ☐ | Set ANTHROPIC_API_KEY = your Anthropic key in Vercel | Vercel |
| 6 | ☐ | Set ADMIN_SECRET = your random string in Vercel and .env.local | Vercel |
| 7 | ☐ | Trigger Redeploy in Vercel (or it auto-deploys after your push) | Vercel |
| 8 | ☐ | Verify Stripe webhook URL = https://spearai.live/api/stripe/webhook | Stripe |
| 9 | ☐ | Test full flow: sign up → confirm email → subscribe → verify plan activates | Browser |
| 10 | ☐ | Confirm consent_log and flagged_coaching_events tables exist in Supabase Table Editor | Supabase |
| 11 | ☐ | Delete app/api/debug/subscription/route.ts and push again | Terminal |
| 12 | ☐ | Once sales guy signs up with DEMO100, get his UUID and run the seed-demo curl command | Terminal |

Step 8 is the most commonly missed: if Stripe's webhook still points at localhost or an old URL, ZERO subscription events will ever fire in production. The user pays and gets the free plan. Go to Stripe Dashboard → Developers → Webhooks → check the endpoint URL.

When all 12 steps above are checked off, Spear is ready for public launch.